## Slide 1: Online Update
Elliott Wolin
JLab
4-Oct-2013

## Slide 2: Outline
Online Data Challenges
Networking
DAQ
JInventory System
Farm Manager
Counting House, Computers, Databases
System Software
Computer System Monitoring
Controls
ELog
UPS Power
Summary

## Slide 3
Maroon Bells

## Slide 6: Networking
Trigger fiber installation separate contract (Chris C)
Installing final networking
  Tagger almost done
  Mark and I optimizing fiber/switch distribution in the hall
  No sooner than many weeks from now
Interim networking installed
  Low bandwidth
  Run copper cables to interim switch as needed
  Adequate for near-term needs

## Slide 7
North Wall

## Slide 8
FCAL Switch

## Slide 9: DAQ (from Dave A)
DAQ test stand down to 8 crates incl. TS, no GTP/SSP crate
Summer testing led to important improvements in robustness, error handling and debug-ability
  Many firmware and driver updates
Many improvements in auxiliary programs
  Gui’s, editors, diagnostic programs, etc.
CODA3 version ready for release
  Supports multiple users
  Implemented new byte-swapping policy
17 Gen 3 Core I7 ROCS just arrived
  Need to order ~40 more, 10-12 week lead time
  Ready to order if money available

## Slide 10: DAQ, con’t
To do:
  More high-speed testing w/two-stage event building
  More integration with Global Trigger Crate and driver development
  Continue debugging
  Eventually move operations out of Counting House into Hall

## Slide 11: JInventory System
Serguei Pozdniakov (contract) working diligently on this
  Moving on to other stuff soon
Database fully implemented, ready for production use
  ~1000 items entered
  backed-up regularly by Computer Center
Item custodians get email if location or condition changes
Still to do:
  Complete entering electronics and control items
  Complete barcode labeling
  Implement power hierarchy information
  Add electronics maintenance component
    For Fernando et al.
  Add more consistency checking
  Implement handheld scanner API

## Slide 22: Farm Manager
CODA component that manages farm processes
  Farm Manager listed in run control (COOL) configuration file
  Farm processes are not CODA components
  Farm processes do not respond to run control commands
  E.g. a farm process can die but DAQ continues
Vardan (DAQ group) writing Farm Manager
Farm process tested in recent data challenge
  hd_online (Dave L)
  Communication layer and state machine (me)

## Slide 23: Hall-D Farm Control System
HCA1
PCA1
FCS
JP1
SCS
ECS
Control Node
Processing Node 1
Processing Node n
IPMI
PCAn
JPn
HCAn
IPMI
RCS
PCA States | State Machine Actions
connected | start
disconnected | stop
configured | configure
active | go
ended | end
paused | pause
warning | getState
error | getStatus
RCS - Run Control System supervisor
ECS - Experiment Control System supervisor
SCS - Slow Control System supervisor
FCS - Farm Control System supervisor
HCAn - Hardware Control Agent
PCAn - Process Control Agent
IPMI - Hardware control protocol
JPn - Jana Process

## Slide 24: Counting House, Computers, Databases
Counting House done except few punch-list items
Computers ordered, should arrive any day now
  Combined order with HPCC
Paul Letta (system manager) will install everything
  Maybe by the end of the month
Working out MySQL database backup strategy
  Will back up from replicated database
  May depend on level and type of offline access needed

## Slide 25
Counting Room

## Slide 26: System Software
Will install locally in /gapps (not in /apps)
  Should not rely on /apps, /site or /group
Moved to GCC 4.8.1
  C++11 “language complete”
  Missing some libs (esp. regex)

## Slide 27: Computer System Monitoring
Will use Ganglia for the forseeable future
  Used during data challenge
  Used by Computer Center
AFECS controls framework (from DAQ group) includes hardware monitoring component

## Slide 29: Controls
Dave Butler beginning installation of controls equipment
Everything we know about is here or on order
Rack space becoming an issue
  Detector groups need more space than planned
  Fernando is the rack-space czar!
Solenoid control system being upgraded
  Based on experience during Solenoid test

## Slide 30
FCAL
Darkroom
Controls
Allen-Bradley
CompactLogix
PLC
IU Stuff

## Slide 31: ELog
Used Accelerator ELog for Solenoid test
Worked ok, many improvements needed
  Requirements document developed by four halls
  Accelerator thinks it’s mostly done…
Underlying database on ACC managed computers
New ELog from EPICS community?

## Slide 33: UPS Power
Plan to run filtered power from big UPS to hall
  Then run branch circuits where needed
Giles will do the planning
  After regular power installed in hall

## Slide 34: Summary
Summer online data challenge very useful
  Next one late Fall will include almost all DAQ/L3/monitoring components
Final networking being installed
  Interim system can accommodate all low-bandwidth needs
Summer DAQ testing by DAQ group very useful
  Led to many CODA improvements
JInventory ready to use
  Almost all DAQ and controls equipment entered and barcode labeled
Farm manager being developed
Counting House and computers almost ready
  Software installation, backup strategies, compilers, accounts, etc.
Accelerator ELog needs work
UPS power coming to the hall eventually